## Slide 1
END-TO-END CASE SIMULATION -
FROM INITIATION OF CIRP TILL APPROVAL OF THE RESOLUTION PLAN
Presented By CA IP Karthik Natarajan
Workshop Conducted by the Hyderabad Branch of SIRC of ICAI
October 25, 2026
1

## Slide 2
CIRP PROCESS | STATUTORY TIMELINE
Indicative IBC process milestones, not a representation that every deadline was met in this case.
T 0 | Admission
Section 7 admission; moratorium, IRP appointment and public announcement.
By day 14–30
Public announcement / claims timetable; CoC constitution and initial creditor verification; taking custody of assets; appointment of valuers
By day 60–115
Information Memorandum and invitation for Expressions of Interest; preparation of RFRP and evaluation matrix, subject to statutory milestones; determination of PUFE transactions
180 days
Section 12 - ordinary CIRP period; an extension of up to 90 days requires the prescribed CoC majority and adjudicatory approval.
330-day outer framework
Includes litigation time under Section 12, subject to judicially recognised exceptions. Case milestones extended due to disputes and judicial proceedings.
Plan approval → implementation
CoC vote under Section 30(4), filing and Hon’ble NCLT approval under Section 31; transition to the plan’s monitoring and implementation regime.
2

## Slide 3
CIRP WORKFLOW - IRP/RP DUTIES…
IBC, 2016 and CIRP Regulations, 2016
1 Assume control
S. 17–20, 23
Reg. 4D: project bank a/c
2 Verify claims
S. 18, 21
Regs. 8A, 12–14, 16A
3 Secure & assess
S. 20, 25
Regs. 27, 35, 36
4 Run CoC
S. 21–24
Regs. 17–26, 31B
5 Invite plans
S. 25, 29–30
Regs. 36A–36B
6 Test & approve
S. 29A, 30–31
Regs. 38–39
Across all stages-
Preserve value, Communicate with stakeholders, Document decisions, Monitor timelines & File statutory reports
3

## Slide 4
APPOINTMENT AS RP| FIRST STAGE
4

## Slide 5: CASE BACKGROUND | IRP APPOINTED…
Corporate Debtor (CD): A Big Indian real estate development company constructing about 4 townships, having more than 2k tenements & involving multiple lenders
Trigger for Insolvency: Owing to the alleged default in meeting its financial obligations, an application under Section 7 of the Insolvency and Bankruptcy Code, 2016 was filed against the Corporate Debtor by one of its financial creditor.
Commencement of CIRP: The Hon’ble NCLT admitted the application and initiated the Corporate Insolvency Resolution Process (CIRP).
Appointment of IRP: Pursuant to the admission order, an IRP Mr. V was appointed as the Interim Resolution Professional (IRP) to conduct the CIRP in accordance with the provisions of the IBC, 2016.
5

## Slide 6
CIRP initiated; Initial Steps taken by IRP
Following admission by the Hon’ble NCLT, the IRP issued a public announcement inviting creditor claims; CoC constituted.
Claims collation & voting share concerns
RWA submitted consolidated homebuyer claims raising issues on evidentiary sufficiency, classification and CoC voting shares.
Process concerns
Material resolutions reportedly were not placed before the CoC for voting; the resolution process did not progress meaningfully.
RP appointed
Following the CoC proposal for replacement, the Hon’ble NCLT confirmed the incoming RP’s appointment.
BEFORE APPOINTMENT | IRP PHASE & CHANGE OF RP…
6

## Slide 7
GETTING A GRIP| SECOND STAGE
7

## Slide 8: TAKING OVER OF THE CIRP & CONTROL OF THE CD…
Handover from the Outgoing IRP
Pursuant to the appointment order, the RP initiated the process of obtaining the handover of books of account, statutory records, financial information, project documents and other records available with the outgoing IRP.
Engagement with the Suspended Management
The RP engaged with the suspended directors to obtain the requisite information regarding the affairs of the CD, its assets, ongoing obligations and the status of its real estate projects.
Taking Stock of the CD's Affairs
The exercise involved identifying the records available, understanding the existing state of affairs and establishing the information required to effectively take forward the CIRP.
Safeguard of Assets & Going Concern
The RP undertook steps to secure the available records and safeguard the assets and interests of the CD, while assessing the feasibility of maintaining its operations as a going concern.
8

## Slide 9: STRENGTHENING OF SITE SECURITY & PROTECTION OF PROJECTS…
Physical Site Visits, Inventorying and Security Assessment
The RP, along with the concerned management representatives & some CoC members, undertook physical visits to the project sites to assess the prevailing security arrangements and the status of site protection.
A complete inventory of materials, records including voluminous home-buyer agreements was conducted over several days, by seeking external manpower and support.
Electricty was restored.
Change of Security Agency and Enhanced Deployment
The security agency was changed to strengthen site-level supervision and improve the effectiveness of security arrangements, to safeguard the CD’s properties, project assets, materials, equipment and other resources.
A substantial number of security personnel were deployed at the project sites to ensure continuous monitoring and protection of the properties, to minimise the risk of unauthorised access, encroachment, theft, removal of materials and potential damage to project assets.
9

## Slide 10: PROJECT-WISE ASSESSMENT & STATUS REVIEW…
Identification and Assessment of Projects
Following the CIRP commencement and completion of the initial takeover formalities, the RP undertook a project-wise assessment to identify the projects forming part of the CD’s operations and determine the status of each project.
The assessment covered projects including TW, RC and PR, along with inventorying each tenement under CD control.
The RP reviewed the stage of development of each project, distinguishing between projects where construction activities remained incomplete and those where the principal construction work had been completed but certain facilities and finishing activities were still pending. This becomes critical for claim verifications stage.
10

## Slide 11: ASSESSMENT OF PENDING WORKS & FACILITIES…
Construction-related works: Identification of projects where construction and development activities were yet to be completed.
Maintenance and essential facilities: Assessment of projects requiring completion or operationalisation of maintenance-related facilities.
Common amenities and clubhouse: Review of the status of clubhouses and other common facilities and amenities forming part of the respective projects.
Project-wise requirements: Consolidation of information regarding the pending works, site conditions and project-specific requirements to understand the extent of work remaining in each project.
11

## Slide 12
Earlier IRP’s version
Claims were admitted on the basis of RWA submission of claims, including maintenance and amenity components, and amounts not paid by homebuyers as at the insolvency commencement date (ICD).
Initial voting position
On that basis, homebuyers were attributed approximately 20% voting share in the CoC.
RP reconciliation
Claims were re-examined against individual allottee documentation, payments, contractual obligations and the proper characterization of each component.
Revised voting position
Following reconciliation and changes to admitted amounts/classification, the homebuyer voting share was revised to approximately 9%.
Disputed consequence
RWAs/homebuyers challenged the downward revision, which was rejected and RP’s action upheld by the Hon’ble NCLT.
12
HOME BUYER CLAIMS |
CORRECTION OF COC VOTING SHARE…

## Slide 13
REAL ESTATE CIRPs: KEY INPUTS TO BE CONSIDERED…
A project-wise document & information intake checklist for takeover and due diligence would help
Land, RERA & approvals
Title deeds, encumbrance and land / development rights
RERA registration & project disclosures / quarterly updates
Sanctioned plans, CC, OC, fire & other NOCs
RERA orders, notices, complaints & compliance status
Local authority dues, renewals, project litigation
Finance & Allottee records
Project-wise audited financials, ledgers and bank statements
RERA-designated / CIRP project bank accounts
Allottee master, unit-wise payment and demand ledgers
Builder–buyer agreements, allotment letters, sale deeds
Loan/ security records, receivables, taxes & claims
Site, works & reports
Architect / engineer progress and completion reports
Quantity-surveyor estimates / cost-to-complete
Contractor, vendor, O&M and utility contracts
Site inventory, physical status, security, photos
Valuation, IM, and CoC packs
IBC S. 18, 20, 25, 29; CIRP Regs. 4D, 27, 35, 36, 40B; RERA Act, 2016, S. 4, 11, 14, 17, 19 (as applicable).
13

## Slide 14
THEORY VS PRACTICE: WHERE THE RP SPENDS MAXIMUM TIME…
A formal process on paper becomes an evidentiary and stakeholder-management exercise on site
THEORY | prescribed process
Complete records (provided by SBOD/IRP/Management of CD)
Claims arrive individually with reliable proof
CoC shares follow admitted debts
Project documents reveal completion status
PRAs submit compliant, fundable plans
Approval transitions into implementation
PRACTICE | actually encountered
Records CHALLEGE
RERA Compliances may be incomplete
RWAs/ HBs may file consolidated and unusable sheets
Reconciled claims change voting percentages
Site progress differs from reported progress
Eligibility objections and repeated Form G rounds
Plan revisions, costs and handover disputes
14

## Slide 15
ACTUAL RESOLUTION, BID & MARKET|THIRD STAGE
15

## Slide 16: WORKING ON RESOLUTION – INFORMATIVE DOCUMENTS…
Preparation and Initiation of the Resolution Process
Following the takeover of the CIRP, review of the CD’s affairs and project-wise assessment, the RP focused on taking the CIRP forward towards a structured and time-bound resolution process.
Relevant financial information, project details, construction status, pending facilities, assets and liabilities were consolidated to facilitate preparation of the Information Memorandum (IM) and other documents required for the resolution process. MOST CRUCIAL.
Focused efforts were undertaken towards the preparation & publication of Form G, inviting Expressions of Interest (EOIs) & later the Request for Resolution Plans (RFRPs) from prospective resolution applicants (PRAs) in line with the applicable CIRP Regulations, with CoC concurrence.
The preparatory exercise was directed towards presenting the CD’s real estate portfolio in a manner that would enable prospective applicants to assess the projects & evaluate the feasibility of submitting a resolution plan.
16

## Slide 17
THREE CORE BID DOCUMENTS | IM, RFRP AND BEM…
Information Memorandum (IM)
Regulation 36: controlled diligence package on the CD, assets, liabilities, projects, claims, financials and material risks, to inform feasible bids.
Request for Resolution Plans (RFRP)
Regulation 36B: process document setting eligibility/process requirements, bid instructions, plan submission milestones and terms for considering proposals.
Bid Evaluation Matrix (BEM)
The disclosed parameters and relative weights by which eligible/compliant plans are compared; commercial scoring does not substitute statutory compliance.
How they interact
IM informs the bidder’s diligence → RFRP defines submission rules → BEM guides comparative evaluation → RP tests Section 30(2) compliance → CoC exercises commercial judgement.
17

## Slide 18: WORKING ON RESOLUTION - EXTENSIVE MARKET OUTREACH…
The RP undertook extensive market outreach, reaching out to several developers / PRAs to generate wider interest in the Corporate Debtor and its projects, including conducting roadshows.
The outreach was aimed at expanding the pool of PRAs beyond a limited set of interested parties and attracting developers with the potential capacity and expertise to undertake the projects.
Efforts were directed towards increasing market visibility, encouraging participation from a broader range of developers and creating a competitive environment for consideration of a viable resolution proposal.
This exercise was particularly relevant given the different stages of development across the projects, including pending construction, maintenance facilities and common amenities such as clubhouses.
18

## Slide 19
ROUND 1 - FAILURE|FOURTH STAGE
19

## Slide 20: FIRST ATTEMPT AT RESOLUTION – OUTCOME & CHALLENGES…
Publication of Form G and Receipt of EOI
Pursuant to the publication of Form G, the resolution process was initiated, inviting EOIs from PRAs for the CD.
In response to the invitation, three EOIs were received, including one from the suspended director of the CD.
The receipt of these EOIs marked the commencement of the applicant-selection stage, with further participation, subject to the applicable eligibility criteria and process requirements.
20

## Slide 21: REQUEST FOR WAIVER OF DEPOSIT REQUIREMENTS
One of the PRAs sought the benefit of Section 240A of the IBC in relation to the applicable deposit requirements, including a request for exemption from submission of the EMD and PMD, as referred to in the resolution process documents.
The request for waiver was placed before the CoC for consideration.
The CoC did not grant the requested waiver, and the process continued subject to the applicable requirements and the decision of the CoC.
21

## Slide 22: NON-SUBMISSION OF RESOLUTION PLANS
Following the EOI stage, a timeline was provided for submission of resolution plans by the prospective resolution applicants.
However, no resolution plan was received by the stipulated deadline.
Consequently, the first attempt at the resolution process did not culminate in receipt of a resolution plan for consideration by the CoC.
22

## Slide 23
ROUND 2 – TOWARDS SUCCESS|FIFTH STAGE
23

## Slide 24: SECOND ROUND INITIATION… ENCOURAGING START
Fresh Invitation and Wider Participation
Following the unsuccessful first attempt, the CoC decided to re-publish Form G to provide a fresh opportunity for PRAs to participate in the CIRP.
Form G was republished, inviting EOIs from interested applicants.
The second invitation received interest from 12 PRAs, reflecting renewed market outreach and participation.
The final list of PRAs was issued, and the IM, RFRP and BEM were made available to the applicants.
The process subsequently progressed through extensions of the resolution-plan submission timeline and further continued engagement with the PRAs, addressing the doubts, answering the queries, helping them visit the sites and so on.
24

## Slide 25: SECOND ROUND – OUTCOME SUCCESSFUL
After multiple meetings of PRAs including with the CoC,
At the later resolution-plan submission stage, two principal resolution plans were received:
  PRA 1 — suspended director / former promoter of the CD.
  PRA 2 — a consortium of PRAs.
The receipt of two competing plans moved the CIRP into the substantive stage of plan evaluation and consideration by the CoC.
Then followed value maximization discussions, not losing focus of home-buyers core interests by their ARs
25

## Slide 26
CHALLENGES DURING CIRP|RP’S TEST
26

## Slide 27: 1. RECTIFICATION OF HOMEBUYER CLAIM RECORDS…
1. Regulatory Framework and Issue Identified
Under Regulations 8A and 12 of the CIRP Regulations, 2016, financial creditors belonging to a class, including eligible homebuyers, submit their claims in the prescribed Form CA, subject to the applicable requirements.
Regulation 13 requires the IRP/RP to verify claims and maintain and update the list of creditors, recording the amounts claimed and admitted.
During the earlier IRP period, claims relating to certain homebuyers had been dealt with on a consolidated basis through RWAs. This necessitated an individual-level reconciliation to ensure that the records appropriately reflected each homebuyer's claim and entitlement.
The issue was particularly significant for determining creditor-wise records and the voting shares of financial creditors in a class under Regulation 16A(7).
27

## Slide 28
CLAIMS CHALLENGE: AN RWA SPREADSHEET IS NOT A VERIFIED CLAIM…
Case experience | A consolidated list did not provide a reliable creditor-wise evidentiary trail
WHAT ARRIVED
One sheet: flat number and allottee name only
No contact details for direct verification
No unit-wise agreements, payment trail or claim forms
Inadequate basis for admission and voting-share allocation
RP RESPONSE
Trace allottees through builder / RERA records
Invite individual Form CA claims and proofs again, as warranted
Reconcile unit, payment, sale and possession records
Record admissions and reasons; recalculate voting shares
Law provides interest @ 8% p.a. under Reg. 16A(7) unless a different contractual rate is agreed.
28

## Slide 29: 2. RECONSIDERATION & CORRECTIVE EXERCISE…
Upon examining the earlier claims records and the issues raised by homebuyers, the RP undertook a further exercise to reconcile the consolidated RWA submissions with individual homebuyer records.
Homebuyers whose individual claims or supporting documents were missing from the available records were contacted and requested to submit the requisite documents, as applicable.
The exercise focused on reconciling individual creditor details, addressing discrepancies and ensuring that the claims register and corresponding voting-share calculations were appropriately updated.
Since the claims had already undergone verification, the exercise was directed primarily towards reconciliation and the consequential correction of creditor records, rather than indiscriminate re-verification of every claim.
29

## Slide 30: 3. COMPLIANCE WITH HON’BLE NCLT ORDERS AND PROTECTION OF HOMEBUYER INTERESTS
The claims-related exercise was pursued with reference to the applicable provisions of the IBC, the CIRP Regulations and the directions issued from time to time by the Hon’ble NCLT, including undertaking the necessary follow-up in relation to homebuyer claims and creditor records.
The objective was to ensure that eligible homebuyers were appropriately considered in the CIRP, their individual claim positions were accurately reflected and their corresponding CoC voting entitlements were determined in accordance with the applicable framework.
30

## Slide 31: HOME BUYER CLAIMS | CLASSIFICATION AND OUTCOME
31
ISSUE
Plots or units were handed over, but claims remained for maintenance, essential services, clubhouses and promised amenities.
LEGAL TEST
Examine the contract, consideration, payments and possession. An amenity-related claim is not automatically financial or operational debt.
REVIEW
Reconcile agreements, allotment letters, sale deeds, ledgers and layouts, while applying relevant directions of the Hon’ble NCLT.
CONCLUSION
Determine claims component by component. Different obligations may have different legal character; CoC voting must reflect correctly admitted financial debt.

## Slide 32
SECTION 29A | SUSPENDED DIRECTOR’S ELIGIBILITY
Fact specific; not a general exemption from Section 29A.
Issue
The suspended director’s participation as PRA 1 was questioned by reference to Section 29A(c) & (e).
Challenge
An adverse eligibility position was contested before the Hon’ble NCLT.
Judicial consideration
On merits, the Hon’ble NCLT opined that the suspended director could be considered as a resolution applicant. The precise scope remains subject to the order and applicable statutory tests.
32

## Slide 33
CONSORTIUM CHALLENGE | LEGAL MERITS AND DELAY
What was challenged
After the final PRA list, the addition of a member to PRA 2’s consortium was challenged by an aggrieved participant.
Legal questions
Whether the post-list change was compatible with the EOI/RFRP process, applicant eligibility, equal treatment and transparency in bid participation.
Consequences
Ultimately, the challenge did not succeed, but it triggered further proceedings and procedural uncertainty; the timetable was extended and plan evaluation progressed under litigation risk.
33

## Slide 34: RP'S ROLE AMIDST CONTINUING LITIGATION
The RP was required to manage the ongoing CIRP by taking all stakeholders together [CoC, Home-buyers, Regulators, Vendors…] whilst responding to applications, objections and judicial directions relating to the resolution process.
The claims register, voting-share calculations, applicant eligibility and procedural steps had to be dealt with considering the applicable IBC provisions, CIRP Regulations and orders passed from time to time.
The proceedings created additional procedural and coordination requirements whilst the RP continued to facilitate consideration of the resolution plans.
34

## Slide 35: SCRUTINY OF RESOLUTION PLANS & IDENTIFICATION OF COMPLIANCE ISSUES
Following the second resolution process, two resolution plans were received: one from the suspended director, PRA 1, and the other from PRA 2.
The RP examined both plans against the requirements of the IBC, 2016, the CIRP Regulations and the applicable resolution-process documents.
During this exercise, certain discrepancies and potential statutory non-compliances were identified in the suspended director’s plan, particularly with reference to the requirements of Section 30(2) of the Code.
The RP brought the identified concerns before the CoC for its consideration, ensuring that the compliance issues were placed on record before the voting process.
Thereafter, both resolution plans were placed before the CoC for consideration and voting in accordance with the applicable process.
35

## Slide 36
YARDSTICK FOR MEASURING CIRP SUCCESS|
STAKEHOLDER’S EXPECTATIONS & OUTCOMES
36

## Slide 37
WHO WANTED WHAT?
Financial creditors: Recovery, compliant plan approval and predictable distribution.
Homebuyers : Recognition of paid amounts, delivery of homes/amenities and appropriate CoC voting rights.
RWAs: Collective representation & acceptance of consolidated claims, associated voting entitlements, delivery of amenities & corpus
RP: Correct claims, fair process, eligibility verification and statutory compliance.
Suspended directors: Eligibility to bid, acceptance of their plan and restoration through resolution.
Developers / PRAs: Transparent selection, access to the process and commercially viable project obligations.
Hon’ble NCLT: Statutory compliance and adjudication of eligibility, claims and plan-approval disputes.
Hon’ble NCLAT: Appellate scrutiny of challenged orders and legal/process issues.
37

## Slide 38
WHO GOT WHAT?
Financial creditors: CoC voted on competing proposals; revised plan secured 96.71% approval. Individual recoveries.
Homebuyers / RWAs: Interest got secured, got an assurance of delivery of flat or swap option in other project.
RP: Advanced the process through two Form G rounds, plan scrutiny and the approval process; implementation fees and role clarity later remained disputed.
Suspended director: Eligibility was considered by the Hon’ble NCLT; the director’s revised plan eventually secured CoC and Hon’ble NCLT approval.
Consortium / other PRAs: Participated in the second round, but the competing plan was not ultimately approved; membership changes prompted challenge.
Judicial fora: Hon’ble NCLT examined Section 30(2) compliance and approved a revised plan; appellate objections added time and complexity.
38

## Slide 39
POST APPROVAL | IMPLEMENTATION AND DISPUTES
39

## Slide 40
KEY IMPLEMENTATION CHALLENGES | DISPUTED AND UNRESOLVED
Performance incentive
The RP’s performance incentive entitlement and payment were challenged or disputed.
Delayed CIRP-cost payments
The SRA scrutinised costs and adopted positions that delayed payments said to be due under the approved plan.
RP continuity / IMC
Whether the RP was to continue until constitution of the Implementation and Monitoring Committee (IMC) was not clearly resolved.
Governance of transition
Competing interpretations of handover, monitoring authority and payment responsibilities complicated implementation.
Takeaways/Learnings
Check the approved plan, Hon’ble NCLT order, CoC resolutions, fee approvals, invoices and correspondence before asserting breach or crystallized liability. Maintain documentation for each spend.
40

## Slide 41
KEY LEARNINGS
41

## Slide 42: REAL ESTATE CIRP: A DISTINCT LEGAL AND COMMERCIAL FRAMEWORK
Why real estate insolvency requires special attention -
Homebuyers as financial creditors: Under Section 5(8)(f) of the IBC, amounts raised from allottees under real estate projects may qualify as financial debt.
Threshold for homebuyer-initiated CIRP: The proviso to Section 7(1) requires an application by at least 100 allottees of the same project or 10% of the total allottees in that project, whichever is less, subject to the statutory requirements.
Collective decision-making: Homebuyers generally participate as a class of financial creditors through an Authorised Representative (AR), in accordance with Section 21(6A) and Regulation 16A.
Resolution must be commercially viable: The process must address construction completion, project liabilities, available funding, approvals and the interests of different creditor groups.
What the RP must keep in mind: The objective is not merely to verify claims and realise assets; it is also to assess whether the project can be completed and resolved in a viable manner.
42

## Slide 43: HOMEBUYER CLAIMS: CLASSIFICATION, VERIFICATION AND VOTING RIGHTS
Individual claim reconciliation: Maintain accurate allottee-wise records of amounts paid, outstanding obligations, unit or plot details, possession status and supporting documents.
Claims in a class: Use the prescribed claim process, including Form CA under Regulation 8A for financial creditors in a class, where applicable.
Verification and voting: Sections 18 and 21 of the IBC and Regulations 13, 14 and 16A require careful maintenance of creditor records, claim amounts and voting shares.
43

## Slide 44: HOMEBUYER CLAIMS: CLASSIFICATION, VERIFICATION AND VOTING RIGHTS
Plots or units already handed over: A homebuyer may still raise a dispute concerning unpaid contractual obligations, maintenance or common amenities. The claim must be examined on its own facts and legal basis.
Classification is not automatic: The distinction between financial debt under Section 5(8) and operational debt under Section 5(20) must be determined by the substance of the claim, contractual arrangements and applicable judicial orders.
Case-specific learning: In a project involving RWAs, consolidated representations should not replace the need for reliable individual-level reconciliation wherever required. Voting shares must be supported by accurate records and handled consistently with applicable Hon’ble NCLT directions.
44

## Slide 45: PROJECT-WISE RESOLUTION AND FINANCIAL RING-FENCING
Separate project accounts: The CIRP Regulations require separate bank-account arrangements for real estate projects, supporting project-level tracking of receipts and expenditure.
Project-specific resolution plans: Regulation 36A(4), read with the applicable enabling provisions, allows the RP, with CoC approval, to invite separate plans for individual projects or groups of projects.
Avoid cross-project confusion: Identify project-wise assets, receivables, liabilities, construction costs, customer advances and contractual commitments.
Assess interdependence: Determine whether projects share land, infrastructure, approvals, common facilities, funding arrangements or other essential resources.
Make the resolution strategy evidence-based: Project-wise information should inform the IM, evaluation of PRAs and the structure of the resolution plan.
Case-specific learning: Where a CD has multiple projects at different stages of completion, a single consolidated assessment may obscure project-specific viability, pending work and homebuyer needs.
45

## Slide 46: PROJECT DUE DILIGENCE: APPROVALS, LAND RIGHTS AND CONSTRUCTION
Development rights and approvals: Examine land title or development rights, sanctioned plans, building permissions, RERA registration and other material statutory approvals.
Identify approval-related risks: Record pending renewals, lapsed approvals, outstanding authority conditions, litigation and restrictions affecting project completion.
Physical verification: Conduct site visits to establish actual construction progress, incomplete units, common areas, clubhouse facilities, utilities and essential infrastructure.
Protect assets and records: Maintain site security, inventory and control over project records, equipment and materials to reduce the risk of unauthorised access, removal or damage.
Quantify completion requirements: Prepare a project-wise estimate of remaining construction, essential amenities, funding requirements and realistic completion timelines.
What the RP should be mindful of: The Information Memorandum and resolution process should reflect actual site conditions and approval status, rather than relying solely on suspended management's statements or historical financial records.
46

## Slide 47: POSSESSION DURING CIRP AND HOMEBUYER PARTICIPATION
Possession during CIRP: Regulation 4E provides a mechanism for the RP to hand over possession of a plot, apartment or building where the allottee has requested it and fulfilled their obligations under the agreement.
CoC approval is essential: Possession under Regulation 4E requires approval by not less than 66% of the total voting share of the CoC.
Facilitators for large creditor classes: Regulation 16C provides for facilitators for sub-classes where the number of creditors in a class exceeds 1,000, subject to the regulation's conditions.
Competent authority participation: Regulation 18(4) enables the CoC to direct the RP to invite the relevant competent authority to meetings for inputs on project-development matters, without voting rights.
Practical takeaway: Do not assume all units are ready: Verify contractual compliance, actual completion, legal and regulatory requirements, and whether the possession mechanism is applicable.
47

## Slide 48: RESOLUTION PLAN SCRUTINY AND POST-APPROVAL IMPLEMENTATION
Evaluate the plan against the Code: Under Section 30(2), the plan must satisfy the statutory requirements, including treatment of CIRP costs and the interests of stakeholders.
RP's scrutiny: Under Section 30(3), the RP must examine whether the plan complies with Section 30(2) before placing it before the CoC.
CoC's commercial assessment: Section 30(4) requires the CoC to consider feasibility and viability, among other statutory considerations, before approving the plan.
Implementation and supervision: Regulation 38 requires the plan to address matters including management and control during its term and adequate means for supervising implementation.
Clarify monitoring arrangements: The plan and approval order should be carefully reviewed for the identity, authority, duties, reporting obligations and tenure of the Monitoring Professional or committee.
Track financial obligations: Maintain a clear record of CIRP costs, agreed professional fees, implementation milestones, construction obligations and outstanding payments.
Case-specific learning: As the present case demonstrates, approval of a plan does not eliminate the need for clear implementation responsibilities, reliable cost records and follow-up on obligations under the approved plan.
48

## Slide 49
TOP 10 LEARNINGS FOR INSOLVENCY PROFESSIONALS
Practical controls to carry from takeover through plan implementation…
Re-check inherited claims.
Verify voting shares independently.
Do not rely solely on RWAs.
Conduct project-wise analysis.
Market the asset aggressively.
Document Section 29A assessments.
Anticipate litigation.
Scrutinise plans for compliance
Plan implementation is as important as approval.
Keep detailed records at every stage.
49

## Slide 50
THANK YOU… AND BEST WISHES FOR YOUR NEXT CIRP
50